SolanaWatch: Capstone Project Proposal (Chapters 1–3)

Chapter 1: Introduction

Project Context

Solanaceae crops, which include tomatoes, peppers, eggplants, and potatoes, are among the economically important vegetable crops cultivated in the Philippines. According to the Philippine Statistics Authority (PSA, 2026), tomatoes, eggplants, and potatoes are recognized as major vegetable crops that significantly impact the country's vegetable production and the livelihoods of many Filipino farmers. According to the latest PSA Major Vegetables and Rootcrops Quarterly Bulletin, eggplant remains one of the most heavily produced crops in this category, with production volumes consistently exceeding 100,000 metric tons per quarter, while tomato production regularly reaches between 70,000 to 93,000 metric tons depending on the harvest season. Their high market demand and nutritional value make them important to food security and the agricultural economy. Given their economic importance, effective disease management is essential to sustaining the productivity of Solanaceae crops and reducing crop losses among farmers (Aquino et al., 2024).

Among the diseases that significantly affect Solanaceae crops are late blight and bacterial wilt, both of which can cause severe production losses when preventive measures are not implemented promptly (Aumentado & Balendres, 2024; Subedi et al., 2024). The development of these diseases is closely associated with environmental conditions within the field. Late Blight (Phytophthora infestans) thrives in environments with high relative humidity, prolonged leaf wetness, and moderate temperatures, whereas Bacterial Wilt (Ralstonia pseudosolanacearum) is more prevalent under warm soil temperatures and high soil moisture. Because these environmental conditions may change rapidly throughout the day, periods favorable for disease development can occur before visible symptoms appear on the crops. Consequently, delayed intervention may result in harvest losses ranging from 50% to 90%, significantly affecting farmers' productivity and income.

Based on recent agricultural literature and field assessments of local cultivation practices, disease monitoring in soil-grown Solanaceae crops is still primarily performed through manual visual inspection. Existing research indicates that farmers typically identify diseases only after observing visible symptoms such as leaf spots, discoloration, wilting, or general plant decline. Although this practice is widely adopted across small-scale and smallholder farms due to its simplicity and zero initial cost, plant pathology studies emphasize that visual scouting often detects diseases only after the infection has heavily progressed. Consequently, growers have a limited opportunity to implement timely preventive measures, reducing the overall effectiveness of localized disease management practices and increasing their eventual dependence on chemical treatments to control disease spread. Given that microclimatic conditions fluctuate rapidly throughout the day, relying solely on visual inspection is technically insufficient to identify disease-conducive conditions before irreversible crop damage occurs.

Continuous environmental monitoring could provide farmers with earlier indications of disease risk by tracking environmental conditions that favor pathogen development. However, implementing such monitoring remains challenging, particularly in small-scale farming environments. Many farming sites experience unstable internet connectivity and occasional power interruptions, which disrupt IoT-based monitoring systems that rely on continuous network access and external power sources. These interruptions may prevent the continuous collection and transmission of environmental data, resulting in incomplete environmental records and reducing the reliability of disease-risk assessment during periods when timely information is most needed.

Recent advancements in smart agriculture have introduced technologies that improve environmental monitoring and farm management. The integration of the Internet of Things (IoT) has enabled automated collection of environmental data through distributed sensors, allowing farmers to remotely monitor field conditions and improve decision-making (Mastul et al., 2023; Ndjuluwa et al., 2023). Existing agricultural technologies include IoT-based automated irrigation systems (Idris et al., 2024), commercial smart farming platforms utilizing cloud-based analytics, regional weather-based disease forecasting systems, and image-based Artificial Intelligence (AI) applications for plant disease detection (Jafar et al., 2024). While these technologies have contributed to modern agricultural practices, they also present several limitations. Image-based AI systems generally identify diseases only after visible symptoms have developed, regional weather forecasting platforms may not accurately represent the microclimatic conditions within individual farms, and many commercial IoT solutions require substantial financial investment, technical expertise, reliable internet connectivity, and uninterrupted power to operate effectively.

Despite these advancements, no single solution adequately combines localized environmental monitoring, resilient data collection during temporary internet and power interruptions, and environmental-based disease-risk assessment into an affordable platform suitable for small-scale Solanaceae crop production. There is also a need for a system capable of evaluating disease risk using environmental conditions measured directly in the field, rather than relying solely on visible symptoms or regional weather information. Such a system would enable farmers to recognize disease-conducive conditions earlier and implement preventive measures before significant crop damage occurs.

To address these challenges, the proponents will develop SolanaWatch, an Internet of Things (IoT)-based disease early warning system designed for soil-grown Solanaceae crops. The proposed system will continuously monitor localized environmental parameters associated with the development of late blight and bacterial wilt. Environmental data will be collected continuously and will be synchronized with a cloud-based backend for storage and analysis using established disease-risk models and environmental threshold values reported in plant pathology literature. During temporary internet interruptions, environmental data will be stored locally and will be automatically synchronized with the cloud database once connectivity is restored. The processed information will be presented through a web-based dashboard that will enable users to monitor field conditions, review historical environmental records, and receive timely notifications when environmental conditions become favorable for disease development.

Purpose and Description

The purpose of this study is to develop SolanaWatch, an Internet of Things (IoT)-based disease early warning system for soil-grown Solanaceae crops. The proposed system aims to assist farmers in monitoring environmental conditions associated with the development of late blight and bacterial wilt by automatically collecting localized environmental data, evaluating disease risk through a rule-based assessment using environmental threshold values reported in plant pathology literature, and providing timely notifications when environmental conditions become favorable for disease development. By supporting the early identification of disease-conducive conditions, the proposed system is designed to enhance farmers' decision-making in implementing appropriate preventive disease management practices, as well as contribute to efforts to minimize crop losses and unnecessary pesticide applications.

Intended Beneficiaries

The proposed system is expected to directly benefit several agricultural stakeholder groups:

Small-Scale and Smallholder Solanaceae Farmers: Provides an affordable, accessible, and automated tool to monitor crop microclimates in real time, receive early visual warnings, and implement timely preventive actions before visible symptoms or severe crop damage occur.

Agricultural Technicians and Extension Personnel: Equips field officers and technicians from local government units (LGUs) and agricultural agencies with centralized historical environmental records to support localized advisory services and proactive farm management.

Agricultural Researchers: Provides empirical field data on localized microclimatic trends, soil hydrothermal dynamics, and disease favorability conditions to support future studies on Solanaceae crop health in the Philippines.

Overview of the Proposed System

The proposed SolanaWatch system consists of three main conceptual subsystems:

Environmental Sensing and Edge Node Subsystem: Deployed directly in the crop field, this subsystem automatically and periodically measures localized canopy and soil parameters, including air temperature, relative humidity, leaf wetness, soil temperature, and soil moisture. It incorporates local offline data storage to preserve records during temporary connectivity interruptions, supported by a dedicated solar-assisted power subsystem for continuous operation.

Cloud Data Management and Disease-Risk Assessment Subsystem: Receives transmitted telemetry, securely stores historical records in a cloud database, manages automatic synchronization of offline data, and evaluates multi-parameter readings against established plant pathology threshold models.

Web-Based Monitoring Interface: Presents real-time field measurements, historical visualization charts, device status indicators, and color-coded early warning notifications to authenticated users through a standard web browser.

Figure 1 illustrates the high-level operational boundary and information flow of the proposed SolanaWatch system.

The SolanaWatch Context Diagram defines the operational boundary of the system by showing how data moves between the core software platform and its external components. On the left, the physical Field Sensor Node acts as an input source, transmitting raw environmental data—air temperature, relative humidity, soil temperature, soil moisture, and leaf wetness—into the central SolanaWatch system. The central entity represents the core software engine, which processes these inputs and evaluates them against rule-based plant pathology thresholds. On the right, the Farmer and Agricultural Operator interact with the system through a web dashboard. This interaction is bidirectional: the user sends control inputs to log in, view field trends, and manage node configurations, while the system outputs real-time environmental data, historical charts, and immediate disease risk alerts back to the user.

Objectives of the Study

General Objective

To design and develop SolanaWatch, an Internet of Things (IoT)-based disease early warning system for monitoring localized environmental conditions and assessing disease risk associated with late blight and bacterial wilt in soil-grown Solanaceae crops.

Specific Objectives

Specifically, the project aims to:

Design and develop an outdoor IoT-based sensing device capable of monitoring air temperature, relative humidity, soil temperature, soil moisture, and leaf wetness in real time.

Integrate a solar-assisted power subsystem and local offline data storage to support continuous 24/7 field operation and preserve sensor readings during temporary network interruptions.

Develop a cloud-based backend for processing, storing, and managing environmental sensor data with support for automatic, duplicate-free data synchronization following connectivity restoration.

Implement a rule-based disease-risk assessment module that analyzes multi-parameter environmental sensor data using established threshold values reported in plant pathology literature for late blight and bacterial wilt.

Develop a web-based dashboard that provides real-time environmental monitoring, historical data visualization, device status tracking, and color-coded early warning notifications.

Evaluate the functionality, performance, reliability, and usability of the developed system using ISO/IEC 25010 software quality characteristics and user acceptance feedback.

Scope and Delimitations

Scope

This project covers the design, development, and evaluation of SolanaWatch, an Internet of Things (IoT)-based disease early warning system for soil-grown Solanaceae crops. Specifically, the project includes the following:

Target Crops: The study focuses on soil-grown Solanaceae crops cultivated in the Philippines, specifically tomato (Solanum lycopersicum), eggplant (Solanum melongena), pepper (Capsicum annuum), and potato (Solanum tuberosum).

Target Diseases: Disease-risk modeling focuses on two major pathologies: Late Blight (Phytophthora infestans) and Bacterial Wilt (Ralstonia pseudosolanacearum).

Environmental Sensing: Real-time acquisition of localized parameters, including ambient air temperature, relative humidity, root-zone soil temperature (at 10 cm depth), soil moisture (at 10 cm depth), and foliar leaf wetness duration.

Edge Deployment: The system utilizes a single fixed monitoring node installed at a representative location within the selected cultivation plot to capture microclimatic conditions surrounding the crop canopy.

Power Resilience: Integration of a solar-assisted power subsystem and rechargeable battery to support continuous 24/7 outdoor operation.

Offline Data Logging & Sync: Local storage on an onboard memory card during network interruptions, with automatic batch synchronization once internet connectivity is restored.

Rule-Based Disease-Risk Assessment: Evaluation of collected sensor readings against literature-supported environmental threshold models to determine current disease risk levels (Low, Moderate, High).

Cloud Backend & Database: Centralized storage and management of historical environmental records.

Web-Based Dashboard: Real-time monitoring displays, historical trend visualizations, device status tracking, and early warning notifications.

User Authentication: Role-based access control to secure system data and administrative functions.

System Evaluation: Technical verification of sensor accuracy, communication range, power autonomy, and software quality evaluation based on ISO/IEC 25010 (functional suitability, performance efficiency, reliability, usability via the System Usability Scale).

Delimitations

The project is delimited to the following:

Environmental Risk Assessment vs. Direct Biological Diagnosis: The proposed system is designed to evaluate microclimatic favorability (disease risk) based on physical environmental thresholds. It does not perform biological pathogen detection, DNA/PCR analysis, optical leaf spectroscopy, or image-based visual disease diagnosis. A high-risk notification indicates that physical field conditions are conducive to pathogen development, not a confirmed laboratory diagnosis of pathogen presence.

Pathologies Covered: The disease-risk assessment is strictly delimited to Late Blight and Bacterial Wilt. Other crop diseases affecting Solanaceae crops (e.g., viral infections, fungal anthracnose, root-knot nematodes) are excluded from the risk engine.

Cultivation Method: The system is intended only for soil-grown crops under open-field or screenhouse conditions. Hydroponic, aquaponic, and soilless cultivation media are beyond the scope of this study.

Monitoring Node Deployment: The prototype consists of a single stationary sensing node. Mobile rovers, automated ground vehicles, drone-based aerial sensing, and multi-node mesh networks are not included.

Wireless Communication: Wireless transmission is delimited to local Wi-Fi connectivity between the node and local gateway/access point. Cellular GSM/4G/5G modems and satellite transceivers are excluded.

Actuation and Remediation: The system functions strictly as an early warning and decision-support tool. It does not include automated actuation mechanisms, such as automated pesticide sprayers or motorized irrigation valves.

Long-Term Agronomic Studies: System evaluation is conducted during scheduled field testing cycles to validate system reliability and usability. Long-term multi-season studies on crop yield gains, longitudinal economic returns, or aggregate pesticide reduction rates across multi-year cycles are beyond the scope of this capstone project.

Summary of Project Scope

Table 1: Summary of Project Scope (In-Scope vs. Out-of-Scope)

| Category | In-Scope | Out-of-Scope |
| --- | --- | --- |
| Target Pathologies | Microclimatic risk assessment for Late Blight (P. infestans) and Bacterial Wilt (R. pseudosolanacearum). | Direct biological diagnosis, PCR assays, image classification, or other crop diseases. |
| Target Crops | Soil-grown Solanaceae crops: Tomato, Eggplant, Pepper, and Potato. | Non-Solanaceae crops, hydroponics, aquaponics, or soilless cultivation. |
| Monitored Parameters | Air temperature, relative humidity, leaf wetness duration, soil temperature, and soil moisture. | Soil NPK chemical nutrient sensing, soil pH, solar irradiance flux (W/m²), or wind speed. |
| Node Architecture | Single stationary edge node installed at a representative field location. | Mobile robotic rovers, autonomous ground vehicles, or drone-based aerial sensing. |
| Power Infrastructure | Solar-assisted power system with rechargeable battery for continuous 24/7 operation. | Sole reliance on grid power or unverified single-cell battery configurations. |
| Data Integrity & Sync | Local offline data buffering with automatic, duplicate-free cloud synchronization. | Unbuffered live-only transmission or cellular direct uplinks. |
| Communication | 2.4 GHz Wi-Fi wireless transmission with experimental range verification. | LoRaWAN private gateways, Zigbee mesh, or satellite communication. |
| User Platform | Responsive web-based monitoring dashboard with role-based access control. | Native mobile applications (iOS/Android APKs) or desktop-only software. |
| System Output | Real-time sensor readings, historical charts, color-coded risk alerts, and preventive recommendations. | Automated pesticide spraying or motorized valve irrigation actuation. |
| Evaluation Framework | Sensor calibration verification, power autonomy testing, and ISO/IEC 25010 software quality evaluation. | Multi-season agronomic yield studies or multi-year commercial field trials. |

Chapter 2: Review of Related Literature, Studies, and Systems

Agriculture continues to play an important role in food production and livelihood, but crop production remains affected by environmental changes and plant diseases that can reduce both yield and quality. Because of this, recent studies have increasingly explored the use of digital technologies and Internet of Things (IoT) systems to assist farmers in monitoring crop conditions (Ndjuluwa et al., 2023; Yesankar et al., 2024). These systems allow environmental information to be collected continuously through sensors and transmitted to users through wireless networks or cloud-based platforms. Instead of relying entirely on manual observation, IoT-based agricultural systems can provide farmers with more frequent information about the conditions surrounding their crops, which may support earlier and more informed management decisions (Suryadevara et al., 2022).

This approach is particularly relevant to Solanaceae crops such as tomatoes, eggplants, peppers, and potatoes because these crops are affected by several diseases whose development is influenced by environmental conditions (Aquino et al., 2024; Aubriot & Knapp, 2022). Among these diseases are Late Blight and Bacterial Wilt, which can cause significant damage to crops when conditions become favorable for their development (Aumentado & Balendres, 2024; Subedi et al., 2024). Previous studies have therefore investigated not only the pathogens themselves but also the environmental conditions associated with disease occurrence. This provides a basis for developing monitoring systems that observe environmental conditions as an early indication of possible disease risk rather than waiting until visible symptoms have already developed.

2.1 Environmental Determinants of Solanaceae Diseases

Late Blight, commonly associated with Phytophthora infestans, is one of the most destructive diseases affecting tomato and potato production worldwide (Mazumdar et al., 2021; University of Florida IFAS, n.d.). Research on the disease has shown that its development is strongly associated with environmental conditions involving temperature, relative humidity, and moisture on plant surfaces. The pathogen develops and sporulates rapidly under moderate temperatures (12°C to 22°C) combined with high relative humidity (≥ 90%). Furthermore, leaf wetness duration (LWD) is recognized as a crucial factor, as free water on leaf surfaces is required for sporangia to germinate and infect plant tissues (Boulton et al., 2023). Established disease forecasting models, such as Wallin’s Severity Values (SV) and BLITECAST, demonstrate that prolonged leaf wetness (≥ 10 continuous hours) within permissive temperature ranges significantly increases infection risk (Boulton et al., 2023; Tao et al., 2024). Because environmental conditions can become favorable before visible lesions appear, monitoring variables such as temperature, humidity, and leaf wetness provides valuable data for early risk warning.

Bacterial Wilt presents a different but related concern because it is associated with soilborne pathogens that affect the vascular system of plants. The disease is caused by Ralstonia pseudosolanacearum (and related strains within the Ralstonia solanacearum species complex), which affects tomatoes, eggplants, and peppers in tropical and subtropical regions (Silva et al., 2024; Subedi et al., 2024). Studies concerning bacterial wilt have examined the relationship between disease occurrence and soil conditions. Jiang et al. (2021), for example, investigated bacterial wilt in tomato fields using soil samples from different locations and found that soil moisture was an important predictor of bacterial wilt occurrence. Their study further demonstrated through greenhouse experiments that excessive soil moisture (≥ 75% field capacity or saturated soil) facilitates bacterial motility and root invasion. Concurrently, warm soil temperatures between 28°C and 35°C accelerate bacterial multiplication within the host vascular bundles, leading to rapid wilting (Silva et al., 2024). These findings provide a strong research-based reason for monitoring both soil temperature and soil moisture rather than treating them only as general agricultural parameters.

The findings from these disease-related studies also show why using only one environmental parameter is insufficient for an agricultural early warning system. Temperature, relative humidity, leaf wetness, soil temperature, and soil moisture describe different aspects of the environment surrounding the crop. A field may have high atmospheric humidity without necessarily having the same amount of moisture on the leaf surface, while soil conditions may differ from conditions measured above the crop. Monitoring several parameters therefore provides a more complete representation of the local conditions in which crops are growing. For this reason, SolanaWatch combines multiple canopy and root-zone environmental measurements rather than relying on a single sensor to determine disease risk.

2.2 Embedded Microcontroller Platforms in Agricultural IoT

Several agricultural IoT studies have demonstrated the feasibility of using multiple sensors together with a microcontroller to continuously collect environmental measurements (Idris et al., 2024; Suryadevara et al., 2022). In recent smart agriculture research, ESP32-based systems have been widely used to collect temperature, humidity, soil moisture, and other environmental information and transmit the measurements to remote platforms (Mohd Khalid et al., 2024). These studies demonstrate how a compact embedded device can function as the main controller of an agricultural monitoring system while connecting multiple sensors and communication services.

Other computing platforms can also be considered for agricultural monitoring, making the selection of the main controller an important technical consideration. In particular, Arduino-based boards and the Raspberry Pi single-board computer are commonly compared in embedded IoT research (Didi & El Azami, 2022). To justify the hardware selection for SolanaWatch, Table 2 provides a comparative analysis of ESP32, Arduino Leonardo, and Raspberry Pi:

Table 2: Comparative Analysis of Embedded Computing Platforms

| Parameter | Arduino Leonardo | Raspberry Pi 4 Model B | Espressif ESP32 DevKit V1 | Selection Justification for SolanaWatch |
| --- | --- | --- | --- | --- |
| Architecture & Clock | 8-bit AVR RISC @ 16 MHz | 64-bit Quad-Core ARM @ 1.5 GHz | 32-bit Dual-Core Xtensa @ 240 MHz | ESP32 provides sufficient speed for real-time sensor reading and JSON formatting. |
| SRAM Memory | 2.5 KB | 2 GB – 8 GB LPDDR4 | 520 KB SRAM | ESP32 has ample SRAM to handle network stacks and local data buffers without memory overflows. |
| Flash Storage | 32 KB | External MicroSD (OS-dependent) | 4 MB SPI Flash | ESP32 stores firmware and calibration lookups reliably without risking OS corruption. |
| Built-in Wireless | None (Requires external shield) | Dual-Band Wi-Fi (2.4/5.0 GHz) & BLE | Integrated 2.4 GHz Wi-Fi & BLE 4.2 | ESP32 connects directly to local Wi-Fi without adding extra communication modules or wiring. |
| Active Power Draw | ~100–150 mW (20–30 mA @ 5V) | ~3.0–6.5 W (600–1300 mA @ 5V) | ~330–790 mW (100–240 mA @ 3.3V TX) | ESP32 is energy-efficient and suitable for small-scale solar-powered field deployment. |
| Deep-Sleep Current | ~15–25 mW (No true deep sleep) | ~1.5–2.0 W (No deep sleep mode) | 10 µA – 150 µA (Deep Sleep Mode) | ESP32's ultra-low power deep sleep enables multi-day battery autonomy between polling cycles. |
| Hardware Bus I/O | 1x UART, 1x SPI, 1x I2C | 2x I2C, 2x SPI, 2x UART (No ADC) | 3x UART, 3x SPI, 2x I2C, 18x ADC | ESP32 easily interfaces with RS485 (UART2), MicroSD (SPI), DS18B20 (GPIO), and Capacitive sensor (ADC). |
| Unit Cost (PHP) | ~₱450.00 (Excluding Wi-Fi shield) | ~₱3,500.00 – ₱5,200.00 | ~₱300.00 – ₱350.00 | ESP32 is highly cost-effective, supporting economic feasibility for smallholder farmers. |

The comparison between these platforms highlights why the ESP32 is the most suitable choice for SolanaWatch:

The Arduino Leonardo, while simple to program, lacks integrated wireless connectivity. Adding an external Wi-Fi shield introduces additional cost, physical wiring complexity, and higher power consumption, while its limited 2.5 KB SRAM restricts data formatting and secure cloud transmission (Didi & El Azami, 2022).

The Raspberry Pi 4, operating as a single-board computer, provides substantially greater computing capability than required for a field sensing node. However, its high power requirements (3.0W–6.5W) would necessitate a large, costly solar panel and battery bank. Furthermore, unexpected power loss can cause Linux filesystem corruption, reducing field reliability.

The ESP32 provides built-in 2.4 GHz Wi-Fi, rich peripheral interfaces (UART, SPI, ADC), robust FreeRTOS support, and an ultra-low power deep sleep mode (10–150 µA) at an affordable cost (Mohd Khalid et al., 2024; Suryadevara et al., 2022). These characteristics directly satisfy SolanaWatch's requirements for multi-sensor data acquisition, wireless telemetry, and solar-battery field operation.

2.3 Environmental Sensors and Calibration

The sensors used in SolanaWatch were selected based on the environmental variables identified in the literature:

Ambient Air Temperature and Relative Humidity: The DHT22 (AM2302) provides high-accuracy temperature and humidity measurements to characterize foliar conditions (Suryadevara et al., 2022). To prevent direct sunlight from skewing readings, the sensor is housed inside a louvered Stevenson Radiation Shield, ensuring representative ambient airflow while shielding the sensor from solar radiation and rain (Botero-Valencia et al., 2022).

Soil Temperature: The waterproof Dallas DS18B20 digital probe measures root-zone soil temperature via a 1-Wire communication interface, offering high precision (±0.5°C) and corrosion resistance for subsurface soil placement (Faqir et al., 2024).

Soil Moisture: The Capacitive Soil Moisture Sensor v1.2 measures soil volumetric water content using dielectric capacitance. Unlike resistive probes that suffer from electrochemical corrosion and rapid electrode degradation, the capacitive sensor's insulated traces provide long-term field stability (Cabia et al., 2025; Songara & Patel, 2022).

Leaf Surface Wetness: An industrial dielectric leaf wetness sensor with an IP68 waterproof rating measures surface moisture on crop leaves. Interfaced through a MAX485 transceiver using the RS485 Modbus-RTU protocol, it provides differential signal immunity against electrical noise and supports reliable communication over field wiring (Faqir et al., 2024; Tao et al., 2024).

Literature emphasizes that precision agriculture systems require standardized sensor calibration before deployment to eliminate baseline drift and systematic error (Cabia et al., 2025; Mane et al., 2024; Montzka et al., 2020). For capacitive soil moisture sensors, a two-point calibration method (measuring dry-air baseline ADC vs. fully saturated water ADC) establishes an accurate linear conversion for volumetric moisture (Songara & Patel, 2022). Similarly, temperature and humidity sensors are verified against ice-bath references and saturated salt solution chambers (NaCl at 75.3% RH) to maintain high data accuracy (Montzka et al., 2020).

2.4 Solar-Assisted Power and Battery Systems

Continuous monitoring in agricultural fields requires an autonomous, reliable power source because external electrical outlets are unavailable in remote crop areas (Botero-Valencia et al., 2022; Gao et al., 2023).

The original proposal configuration considered a single 3.7V 2600 mAh Lithium-ion battery. However, technical reassessment and power audit calculations revealed that a 3.7V 2600 mAh cell provides only 9.62 Watt-hours (Wh) of nominal energy. When powering the ESP32 (Wi-Fi TX current peaks of 180–240 mA), voltage converters for 12V RS485 sensors, and multiple sensing modules, a 2600 mAh battery depletes in under 16 to 24 hours without continuous direct sunlight. Furthermore, standard Li-ion chemistry has a limited lifespan (300–500 cycles) and is vulnerable to capacity loss under high tropical temperatures (Gao et al., 2023).

To achieve true 24/7 continuous operation, the revised design integrates a solar-assisted power subsystem utilizing Lithium Iron Phosphate (LiFePO₄) chemistry:

LiFePO₄ Battery Storage: Delivers a stable 12.8V rail with high thermal stability (up to 60°C) and an extended cycle life of 2,000 to 4,000 charge cycles at 80% Depth of Discharge (DoD).

Solar PV Harvesting: A 20W Monocrystalline Solar Panel paired with an IP67 MPPT Solar Charge Controller collects solar energy during daylight hours to power the node and replenish the battery. Under average Philippine solar conditions (4.5 Peak Sun Hours per day), the 20W panel generates approximately 67.5 Wh/day, easily replenishing the node's estimated daily requirement of ~2.3 Wh/day within minutes of direct sunlight.

Battery Autonomy: Sizing the battery bank at 12.8V 12Ah (153.6 Wh) guarantees over 20+ days of continuous operation even during extended overcast, rainy, or monsoon periods without sunlight.

2.5 Offline Data Buffering, Wireless Range, and Cloud Synchronization

Continuous operation also requires the system to maintain data integrity when internet connectivity is temporarily unavailable (Rachakonda & Stasiewicz, 2024; Tao et al., 2024). Agricultural fields often experience intermittent Wi-Fi coverage due to distance, weather, or signal interference.

For this reason, SolanaWatch incorporates local edge storage using an onboard SPI MicroSD card module. When the ESP32 cannot establish a network connection, sensor readings are appended sequentially to a local FIFO queue on the memory card. Once Wi-Fi connectivity is restored, the ESP32 executes an idempotent batch synchronization routine with the cloud backend (Tao et al., 2024). Each record is identified by a unique client timestamp and UUID, and the cloud database enforces a composite unique constraint (node_id + recorded_at), preventing duplicate records and ensuring zero data loss during network disruptions.

A clear distinction identified in the literature is the difference between sensor microclimatic coverage and wireless communication range:

Sensor Coverage Area: The localized physical zone (typically 5m to 15m radius in uniform canopy conditions) where point-source sensors accurately reflect the microclimatic and soil environment.

Wireless Communication Range: The radio-frequency transmission distance between the ESP32 and the local Wi-Fi router (typically 30m to 50m Line-of-Sight outdoors), which can be evaluated empirically through RSSI signal strength and packet loss testing (Suryadevara et al., 2022).

2.6 Hardware Prototyping and Outdoor Enclosure Protection

The reliability of an outdoor agricultural device depends heavily on circuit construction and physical packaging (Botero-Valencia et al., 2022; Faqir et al., 2024). While solderless breadboards are commonly used in early lab testing, they are unsuited for agricultural deployment due to high contact resistance (0.1 to 0.5 Ω), loose jumper wires, and rapid oxidation under tropical humidity (> 85% RH).

To ensure long-term field reliability, the final SolanaWatch prototype transitions from breadboard wiring to a custom fabricated Printed Circuit Board (PCB) / proto-shield. Soldered connections provide stable ground referencing, eliminate vibration-induced disconnects, and protect analog signal integrity (< 0.01 Ω contact resistance). The electronic components are housed in an IP65/IP66 weatherproof polycarbonate enclosure with rubber silicone gaskets, waterproof PG7/PG9 cable glands, and internal desiccant packs to prevent moisture condensation.

2.7 Synthesis and Identified Research Gaps

Existing smart agriculture systems generally focus on individual agricultural tasks such as automated irrigation (Idris et al., 2024), mobile soil rover mapping (Das et al., 2024), or image-based visual disease classification (Jafar et al., 2024). While image-based AI systems detect diseases after visible symptoms appear, they miss the critical pre-symptomatic window for low-cost preventive action. Conversely, commercial multi-sensor platforms remain cost-prohibitive for small-scale farmers and require continuous internet access and grid electricity.

Table 3: Comparison of Agricultural Monitoring Approaches vs. SolanaWatch

| Feature / System | Commercial Agronomic Platforms (e.g. CropX) | Mobile Agricultural Rovers (e.g. Das et al., 2024) | Image-Based AI Apps (e.g. Jafar et al., 2024) | Proposed SolanaWatch System |
| --- | --- | --- | --- | --- |
| Monitoring Focus | Deep soil moisture & salinity | Spatial soil sampling (NPK, pH, moisture) | Foliar leaf image classification | Canopy microclimate & root-zone soil (5 parameters) |
| Early Warning Approach | General agronomic advisory | None (Soil fertility classification only) | Post-symptomatic (requires visible leaf lesions) | Pre-symptomatic rule-based disease-risk assessment |
| Target Pathologies | None | None | General foliar diseases | Late Blight (*P. infestans*) & Bacterial Wilt (*R. pseudosolanacearum*) |
| Power Infrastructure | Multi-year proprietary battery | High-drain battery (1–2 hour run time) | Smartphone battery / Server | Autonomous 20W Solar PV + LiFePO₄ Battery (≥ 3 days autonomy) |
| Offline Resilience | Cellular cloud-only | LoRa to local PC | Continuous internet required | Local SPI MicroSD FIFO buffer with idempotent cloud sync |
| Implementation Cost | Very High (>₱50,000 + subscription) | High (₱25,000–₱35,000) | Low device cost, but reactive | Affordable (~₱7,200) with zero subscription fees |

SolanaWatch addresses these identified gaps by combining localized canopy and soil sensing, literature-grounded disease-risk algorithms for Late Blight and Bacterial Wilt, ESP32 wireless communication, offline MicroSD data buffering, duplicate-free cloud synchronization, and a solar-assisted LiFePO₄ power subsystem into an affordable, open-source decision-support platform designed for small-scale Solanaceae crop production.

Chapter 3: Technical Background

3.1 Requirements Analysis

This section identifies the system requirements needed for the successful development of SolanaWatch, an IoT-based disease early warning system designed for soil-grown Solanaceae crops. These requirements establish the expected capabilities of the proposed system to continuously monitor environmental conditions, assess disease risk, and provide timely information to support preventive crop management. They also serve as the foundation for the design, implementation, and evaluation of both the hardware and software components.

The identified requirements are classified into Functional Requirements and Non-Functional Requirements. Functional requirements specify the core features and services that the system must perform to achieve its intended purpose, while non-functional requirements describe the quality attributes, operational constraints, and performance standards based on ISO/IEC 25010 that ensure the system remains reliable, secure, efficient, and practical for real-world agricultural use.

Functional Requirements (FR)

The functional requirements define the primary operations that SolanaWatch must perform throughout its hardware, cloud, and web application components. These functions enable the system to gather environmental information, assess disease risk based on predefined thresholds, store monitoring records, and deliver real-time updates to users. Collectively, these capabilities allow the system to continuously monitor field conditions and support early disease prevention for soil-grown Solanaceae crops.

Table 4: Functional Requirements of SolanaWatch

| ID | Functional Requirement | Description | System Layer |
| --- | --- | --- | --- |
| FR-1 | User Authentication and Authorization | The system shall authenticate users and grant access to dashboard functions based on assigned roles and permissions. | Web Application / Backend |
| FR-2 | Environmental Data Acquisition | The system shall periodically collect air temperature, relative humidity, soil temperature, soil moisture, and leaf wetness data from deployed environmental sensors every 15 minutes. | ESP32 Edge Node / Sensors |
| FR-3 | Local Offline Data Logging | The system shall temporarily store environmental sensor readings as timestamped JSON Lines on the MicroSD card whenever internet connectivity is unavailable to prevent data loss. | ESP32 Edge Node / MicroSD |
| FR-4 | Cloud Data Synchronization and Management | The system shall synchronize locally stored environmental readings with the cloud database once internet connectivity is restored and maintain historical records without duplication. | ESP32 / Backend / Turso DB |
| FR-5 | Disease-Risk Assessment | The system shall evaluate collected environmental data against predefined threshold values reported in plant pathology literature to determine the corresponding disease-risk level for Late Blight and Bacterial Wilt. | Cloud Backend (Risk Engine) |
| FR-6 | Web-Based Monitoring Dashboard | The system shall provide authenticated users with a responsive web dashboard for viewing real-time environmental conditions, historical records, disease-risk levels, and device status. | React.js Web Dashboard |
| FR-7 | Early Warning Notification | The system shall generate color-coded early warning visual notifications whenever monitored environmental conditions become favorable for the development of Late Blight or Bacterial Wilt based on predefined threshold values. | Backend / Web Dashboard |
| FR-8 | Historical Data Visualization | The system shall present historical environmental data through interactive graphical time-series and tabular visualizations to support trend analysis and monitoring. | React.js Web Dashboard |
| FR-9 | Device Status Monitoring | The system shall display the operational, power, and connectivity status of the deployed IoT sensing device (battery voltage, Wi-Fi RSSI, solar charging state) to inform users of the system's current condition. | ESP32 Firmware / Web Dashboard |
| FR-10 | Agronomic Decision Support | The system shall provide actionable preventive recommendations corresponding to active disease-risk conditions to assist farmers in timely crop management. | React.js Web Dashboard |

Non-Functional Requirements (NFR)

The non-functional requirements describe the quality characteristics expected from SolanaWatch during operation based on ISO/IEC 25010. These requirements focus on ensuring that the system performs consistently under normal farming conditions while remaining secure, responsive, maintainable, and easy to use.

Table 5: Non-Functional Requirements (ISO/IEC 25010)

| ID | Non-Functional Requirement | Description | Quality Benchmark / Metric |
| --- | --- | --- | --- |
| NFR-1 | Reliability | The system shall continuously collect and store environmental sensor readings while automatically recovering from temporary internet interruptions through offline data logging and cloud synchronization. | ≥ 99.0% data collection uptime; automatic Hardware Watchdog Timer (WDT) recovery within 5 seconds. |
| NFR-2 | Performance Efficiency | The system shall process environmental sensor readings and update the web-based dashboard within an acceptable response time to support near real-time environmental monitoring. | End-to-end telemetry propagation latency < 2.0 seconds; page load time < 1.5 seconds. |
| NFR-3 | Usability | The system shall provide a responsive and user-friendly web interface that enables farmers and technicians to monitor environmental conditions, historical records, and disease alerts with minimal technical training. | System Usability Scale (SUS) score ≥ 80.0 during User Acceptance Testing (UAT). |
| NFR-4 | Security | The system shall protect user accounts through cryptographic password hashing (Argon2/Bcrypt) and role-based authorization, restricting administrative access to authorized users only over HTTPS/TLS 1.3. | Zero plaintext credential storage; secure session token validation. |
| NFR-5 | Environmental & Power Resilience | The physical sensing node shall withstand outdoor agricultural exposure (heat, rain, dust) and operate continuously on solar power without utility grid electricity. | Minimum 3 Days of Zero-Sunlight Battery Autonomy; IP65/IP66 weatherproof enclosure rating. |
| NFR-6 | Interoperability & Compatibility | The edge node shall reliably communicate across mixed hardware buses (1-Wire, I2C, SPI, RS485 Modbus, Wi-Fi) without signal collision. | 100% RS485 CRC checksum verification; zero bus contention errors. |

System Requirements

This section presents the hardware and software resources required to develop and operate the proposed SolanaWatch system.

Table 6: Hardware Bill of Materials & System Requirements for Developers

| Category | Component / Tool | Qty | Exact Part Number / Specifications | Unit Cost (PHP) |
| --- | --- | --- | --- | --- |
| Microcontroller | ESP32 DevKit V1 | 1 | ESP32-WROOM-32, 32-bit Dual-Core 240MHz, 520KB SRAM, 4MB Flash, 2.4GHz Wi-Fi/BT | ₱350.00 |
| Sensors | DHT22 Temp & Humidity | 1 | AM2302, Amb. Temp (-40 to +80°C ±0.5°C), Rel. Humidity (0–100% ±2% to 5% RH) | ₱200.00 |
| Sensor Housing | Stevenson Radiation Shield | 1 | Louvered multi-plate solar radiation shield, UV-stabilized ABS, passive airflow shelter | ₱350.00 |
| Sensors | DS18B20 Temp Probe | 1 | Waterproof stainless-steel probe, 1-Wire bus, -55°C to +125°C (±0.5°C accuracy) | ₱99.00 |
| Sensors | Capacitive Soil Moisture v1.2 | 1 | SKU: SEN0193, corrosion-resistant insulated PCB, Analog output 0.0–3.0V DC | ₱150.00 |
| Sensors | Industrial Leaf Wetness Sensor | 1 | IP68 waterproof dielectric leaf grid, Modbus-RTU protocol over RS485, 7–24V DC input | ₱2,450.00 |
| Interface | MAX485 / SP3485 Converter | 1 | TTL to RS485 differential converter module, 3.3V/5V compatible logic | ₱50.00 |
| Storage | MicroSD Module + 16GB Card | 1 | SPI Interface, FAT32 filesystem support, offline logging buffer | ₱210.00 |
| Power | 20W 12V Solar Panel | 1 | Monocrystalline PV panel (Vmp = 18.0V, Imp = 1.11A), anodized aluminum frame | ₱850.00 |
| Power | 12V 10A MPPT Charge Controller | 1 | IP67 waterproof, LiFePO4 multi-stage charging algorithm, MPPT efficiency ≥ 98% | ₱1,250.00 |
| Power | 12.8V 12Ah LiFePO₄ Battery | 1 | 12.8V, 12Ah (153.6 Wh), built-in 15A BMS (Overcharge/Over-discharge/Short-circuit protection) | ₱2,499.00 |
| Power | DC-DC Step-Down Buck Converters | 2 | LM2596 / MP1584 buck modules, 12V-to-5V (3A) and 12V-to-3.3V (2A), efficiency 88% | ₱140.00 |
| Enclosure | Weatherproof Enclosure Box | 1 | IP65 / IP66 Polycarbonate junction box (200 × 150 × 100 mm), silicone gasket, latches | ₱280.00 |
| Hardware | Cable Glands & Field Mast | 1 set | PG7/PG9 waterproof cable glands, 1.5m galvanized steel field mounting pole bracket | ₱129.00 |
| Prototyping | Custom Fabricated PCB Shield | 1 | Double-sided FR-4 PCB, screw terminals, soldered pin headers, continuous ground plane | ₱250.00 |
| Total Hardware Cost |  |  |  | ₱7,208.00 |

Table 7: Preferred and Alternative Hardware Components

| Category | Preferred Component | Alternative Component | Basis for Selection / Trade-Off |
| --- | --- | --- | --- |
| Microcontroller | ESP32 DevKit V1 | Raspberry Pi Pico W | ESP32 has dual-core architecture, mature FreeRTOS, and rich hardware UART/SPI channels; Pico W has fewer hardware serial ports. |
| Ambient Air Sensing | DHT22 / AM2302 | Bosch BME280 | BME280 includes barometric pressure which is not needed for disease modeling; DHT22 provides dedicated high-accuracy RH and Temp at lower cost. |
| Soil Temperature | DS18B20 Digital Probe | Analog NTC Thermistor | DS18B20 uses digital 1-Wire protocol immune to cable resistance voltage drops; analog thermistors require precision voltage dividers and calibration. |
| Soil Moisture | Capacitive Moisture v1.2 | Resistive Moisture Probe | Resistive probes corrode and fail within weeks of soil burial; capacitive sensors use insulated dielectric sensing for long-term field stability. |
| Leaf Wetness | IP68 RS485 Modbus Sensor | Resistive Printed Rain Grid | Resistive grids oxidize and suffer false triggers; industrial dielectric RS485 sensor provides linear moisture percentages and noise immunity. |
| Battery Chemistry | 12.8V LiFePO₄ Battery | 3.7V 2600 mAh Li-ion (18650) | Single 18650 cell (9.62 Wh) depletes in < 16 hours and degrades in heat; LiFePO₄ provides 3,000+ cycle life, thermal safety, and multi-week autonomy. |
| Circuit Assembly | Custom Fabricated PCB Shield | Solderless Breadboard | Breadboards suffer from loose spring contacts and humidity oxidation; custom PCB ensures permanent soldered joints and anti-vibration stability. |

Table 8: Software Requirements

| Category | Software Needed | Role in SolanaWatch |
| --- | --- | --- |
| Firmware Development | Visual Studio Code & PlatformIO | Embedded C++ firmware development, compilation, and flashing. |
| Backend Runtime | Node.js & Express.js | RESTful API server, telemetry processing, and disease-risk engine execution. |
| Database | Turso (Distributed libSQL / SQLite) | Cloud database for historical records with composite unique constraint deduplication. |
| Frontend Framework | React.js & Vite | Web dashboard interface for live monitoring and historical visualization. |
| Styling & Charts | Tailwind CSS / Chart.js | Modern responsive UI styling and dynamic multi-series time-series charts. |
| Version Control | Git & GitHub | Source code repository and collaborative project management. |

Table 9: System Requirements for Users

| Category | Requirement | Specification |
| --- | --- | --- |
| User Device | Hardware | Smartphone, tablet, laptop, or desktop computer. |
| Connectivity | Internet Access | Stable Wi-Fi, cellular data, or broadband internet access. |
| Software | Web Browser | Modern standard browser (Chrome, Safari, Edge, Firefox). |
| User Access | Credentials | Valid SolanaWatch registered user account and password. |
| Target User Base | User Literacy | Smallholder farmers, agricultural technicians, and extension personnel with basic web navigation skills. |

3.2 Methodology

SolanaWatch consists of two major components that work together to deliver continuous environmental monitoring and disease-risk assessment: the physical IoT-based sensing node deployed in the crop field and the cloud-connected web application responsible for data analysis, storage, and visualization. Since both hardware and software components require continuous refinement throughout development, the researchers selected the Prototyping Model as the development methodology.

The Prototyping Model enables the researchers to build an initial working version of the system, evaluate its performance, identify areas for improvement, and incorporate necessary refinements before producing the final implementation. This iterative approach allows both hardware and software components to be tested and enhanced throughout the development cycle, reducing potential design issues and ensuring that the completed system meets the project's objectives.

Table 10: Prototyping Phases, Activities, and Deliverables

| Prototyping Phase | Key Activities | Inputs | Expected Deliverables |
| --- | --- | --- | --- |
| Requirements Gathering and Analysis | Objectives definition, stakeholder needs assessment, plant pathology review, and requirements identification. | Agricultural literature on Solanaceae pathogens, PSA data, user consultations. | Functional & non-functional requirements, scope table, system specification. |
| Quick Design | System architecture design, circuit schematic planning, database schema design, and UI/UX drafting. | Hardware datasheets, threshold tables, UI layout requirements. | Circuit schematics, Turso ER diagrams, Figma UI wireframes, power budget models. |
| Build a Prototype | Hardware assembly, custom PCB shield fabrication, firmware coding (deep sleep, SPI SD buffering, RS485 Modbus), backend API development, and dashboard implementation. | Development IDEs (VS Code, PlatformIO), electronic components, React.js. | Functional ESP32 edge node, compiled firmware, cloud backend API, active web dashboard. |
| Evaluation and Testing | Sensor calibration verification, Wi-Fi RSSI range testing, 72-hour battery autonomy stress testing, offline sync verification, and expert usability validation. | Assembled prototype, calibrated reference meters, test cases. | Empirical test logs, RSSI range decay charts, battery discharge curves, SUS survey results. |
| Refining Prototype | Debugging firmware, algorithm optimization, refining hardware PCB connections, adjusting UI based on user feedback. | Test logs, bug reports, expert evaluation feedback. | Hardened firmware with Watchdog Timer, optimized PCB shield, updated web UI. |
| Implementation / Final Deployment | Multi-day continuous field deployment in Solanaceae crop plot, final system verification, and operational demonstration. | Field-ready prototype, target crop plot. | Final validated SolanaWatch system, operational field records, complete manuscript. |

3.3 System Design

The system design presents the overall architecture and operational flow of SolanaWatch. It illustrates how the hardware, cloud platform, and web application interact to collect environmental data, analyze disease risk, and provide timely information to users.

3.3.1 System Architecture

3.3.2 Circuit Pinout and Schematic Diagram

3.3.3 Power Subsystem Sizing and Mathematical Verification

To guarantee continuous 24/7 autonomous field operation without grid electricity, the daily power consumption, battery capacity, and solar panel ratings were mathematically sized based on measured and datasheet parameters.

1. Daily Energy Consumption Budget (E_daily)

The edge node operates on a 15-minute polling interval (4 cycles per hour = 96 cycles per day):

Active Cycle Duration (t_act): 10 seconds (Sensor warm-up, Modbus query, SD write, Wi-Fi association, HTTP transmission).

Deep Sleep Duration (t_sleep): 890 seconds (ULP timer active, RF and peripherals powered down).

Active Power Consumption (P_act):

P_act = (3.3V × 0.251A) + (12.0V × 0.030A) = 0.828W + 0.360W = 1.188 Watts

Sleep Power Consumption (P_sleep):

P_sleep = (3.3V × 0.0004A) + (12.0V × 0.005A) = 0.00132W + 0.060W = 0.06132 Watts

Energy per Cycle (E_cycle):

E_cycle = [ 1.188 Watts × (10 s / 3600 s) ] + [ 0.06132 Watts × (890 s / 3600 s) ]

E_cycle = 0.00330 Wh + 0.01515 Wh = 0.01845 Watt-hours per cycle

Total Daily Baseline Consumption:

E_daily_base = 96 cycles × 0.01845 Wh = 1.7712 Watt-hours per day

Applying a 30% engineering safety margin (× 1.30) to account for Wi-Fi retries, boot sequences, and temperature variations:

E_daily_design = 1.7712 Wh/day × 1.30 ≈ 2.30 Watt-hours per day

2. Battery Capacity Sizing (C_battery)

To provide a minimum of 3 Days of Complete Zero-Sunlight Autonomy (N_days = 3) at 80% Depth of Discharge (DoD = 0.80) and 88% DC buck converter efficiency (η_reg = 0.88):

C_Wh = (E_daily_design × N_days) / (DoD × η_reg)

C_Wh = (2.30 Wh × 3) / (0.80 × 0.88) = 6.90 / 0.704 ≈ 9.80 Watt-hours

For a 12.8V LiFePO₄ battery chemistry:

C_Ah_required = 9.80 Wh / 12.8V ≈ 0.766 Ampere-hours (766 mAh)

Engineering Selection Justification:

The selected 12.8V 12Ah LiFePO₄ battery pack delivers 153.6 Watt-hours of total storage. The actual battery autonomy is calculated as:

Actual Autonomy = (153.6 Wh × 0.80 × 0.88) / 2.30 Wh/day ≈ 47.0 Days of Continuous Autonomy

This guarantees that the node will maintain 100% operational uptime through multi-week Philippine monsoon periods.

3. Solar PV Panel Sizing (P_solar)

Based on the Philippine national average solar insolation of 4.5 Peak Sun Hours per day (PSH = 4.5 h) and an overall system efficiency of 75% (η_sys = 0.75):

P_solar_required = E_daily_design / (PSH × η_sys)

P_solar_required = 2.30 Wh / (4.5 h × 0.75) = 2.30 / 3.375 ≈ 0.68 Watts

Engineering Selection Justification:

The selected 20W Monocrystalline Solar Panel generates approximately:

Daily Energy Generation = 20W × 4.5 h × 0.75 = 67.5 Watt-hours per day

This exceeds the daily requirement by a factor of 29, allowing the battery to fully replenish its consumed daily power within 15 minutes of direct sunlight or sustain positive charging under diffuse cloudy daylight.

3.3.4 Literature-Supported Disease-Risk Assessment Algorithms

Table 11: Literature-Based Environmental Threshold Values for Solanaceae Crops

| Environmental Parameter | Sensor Used | Safe Baseline (Optimal Growth) | High-Risk Threshold: Late Blight (P. infestans) | High-Risk Threshold: Bacterial Wilt (R. pseudosolanacearum) | Research Grounding |
| --- | --- | --- | --- | --- | --- |
| Air Temperature | DHT22 (Stevenson Shield) | 24°C – 28°C | 12°C – 22°C | 28°C – 35°C | Boulton et al. (2023); Mazumdar et al. (2021) |
| Relative Humidity | DHT22 (Stevenson Shield) | 60% – 80% RH | ≥ 90% RH | ≥ 85% RH | Mazumdar et al. (2021); Tao et al. (2024) |
| Leaf Wetness Duration | RS485 Modbus Sensor | 0 hours (Dry leaves) | ≥ 10 continuous hours | Not a primary foliar driver | Boulton et al. (2023); IFAS Extension (n.d.) |
| Soil Temperature | DS18B20 (10cm depth) | 18°C – 24°C | < 20°C (when humid) | 28°C – 35°C (Optimal bacterial activity) | Silva et al. (2024); Subedi et al. (2024) |
| Soil Moisture | Capacitive v1.2 (10cm) | 40% – 60% VWC | > 60% VWC | ≥ 75% VWC (Saturated / Waterlogged) | Jiang et al. (2021); Subedi et al. (2024) |

1. Late Blight (*Phytophthora infestans*) Severity Algorithm

The Late Blight algorithm computes an Adapted Wallin Severity Value (SV) tracking cumulative leaf wetness duration:

Condition 1 (Low Risk - Green): Leaf Wetness Duration (LWD) < 6 continuous hours, regardless of temperature. (SV = 0)

Condition 2 (Moderate Risk - Yellow):

Sub-case A: 6 ≤ LWD < 10 continuous hours with Air Temperature between 12°C and 22°C. (SV = 1)

Sub-case B: 10 ≤ LWD < 15 continuous hours with Air Temperature between 12°C and 22°C. (SV = 2)

Condition 3 (High Risk - Red Alert): LWD ≥ 15 continuous hours with Air Temperature between 12°C and 22°C, or LWD ≥ 10 continuous hours with Relative Humidity ≥ 90%. (SV = 3; triggers immediate early warning alert).

2. Bacterial Wilt (*Ralstonia pseudosolanacearum*) Hydrothermal Score

The Bacterial Wilt index computes a weighted soil hydrothermal risk score (R_BW):

R_BW = (0.50 × S_ST) + (0.50 × S_SM)

Where:

Soil Temperature Factor (S_ST):

S_ST = 1.0, if Soil Temperature is between 28°C and 35°C (Optimal bacterial proliferation).

S_ST = 0.6, if Soil Temperature is between 25°C and 28°C.

S_ST = 0.2, if Soil Temperature is between 20°C and 25°C.

S_ST = 0.0, if Soil Temperature is below 20°C or above 38°C.

Soil Moisture Factor (S_SM):

S_SM = 1.0, if Soil Moisture ≥ 75% VWC (Saturated / Waterlogged conditions).

S_SM = 0.6, if Soil Moisture is between 60% and 75% VWC.

S_SM = 0.2, if Soil Moisture is between 40% and 60% VWC (Optimal crop field capacity).

S_SM = 0.0, if Soil Moisture is below 40% VWC (Dry soil).

Bacterial Wilt Risk Level Classification:

LOW RISK (Green): R_BW < 0.40

MODERATE RISK (Yellow): 0.40 ≤ R_BW < 0.70

HIGH RISK (Red Alert): R_BW ≥ 0.70 (triggers immediate early warning notification).

3.3.5 Database Schema (Turso libSQL)

+------------------+         +-------------------+         +------------------------+
|    users_tbl     | 1     * |    nodes_tbl      | 1     * |  sensor_readings_tbl   |
|------------------|---------|-------------------|---------|------------------------|
| PK user_id (UUID)|         | PK node_id (UUID) |         | PK reading_id (UUID)   |
|    full_name     |         | FK user_id        |         | FK node_id             |
|    email (UQ)    |         |    node_name      |         |    air_temperature     |
|    password_hash |         |    crop_type      |         |    air_humidity        |
|    role          |         |    field_location |         |    soil_temperature    |
|    created_at    |         |    battery_voltage|         |    soil_moisture       |
+------------------+         |    last_seen_at   |         |    leaf_wetness_status |
                             +-------------------+         |    recorded_at (UQ)    |
                                       | 1                 |    synced_at           |
                                       |                   +------------------------+
                                       | *                             | 1
                             +-------------------+                     | *
                             |   disease_risk_   |         +------------------------+
                             |     logs_tbl      |         |     alerts_tbl         |
                             |-------------------|         |------------------------|
                             | PK log_id (UUID)  |         | PK alert_id (UUID)     |
                             | FK node_id        |         | FK node_id             |
                             | FK reading_id     |         | FK reading_id          |
                             |    late_blight_sv |         |    disease_target      |
                             |    bact_wilt_idx  |         |    alert_level         |
                             |    calculated_at  |         |    message             |
                             +-------------------+         |    created_at          |
                                                           +------------------------+

3.4 Comprehensive Test and Quality Assurance Plan

This section presents the quality objectives, quality assurance activities, testing strategies, test cases, acceptance criteria, and quality metrics to ensure that the system meets both functional and non-functional requirements.

3.4.1 Quality Assurance Activities

Table 12: Quality Assurance Activities Schedule

| Activity | Description | Target Schedule |
| --- | --- | --- |
| Hardware Review | Validate hardware components (ESP32, sensors, MicroSD, PCB shield, solar charger). | August 2026 |
| Sensor Calibration | Execute 2-point calibration and reference bath verification for all sensors. | August 2026 |
| Prototype Review | Review assembled edge node, wiring integrity, and IP66 enclosure packaging. | August – September 2026 |
| Integration Review | Validate hardware-to-cloud batch sync, duplicate rejection, and JSON packaging. | September – October 2026 |
| Field Testing Review | Verify operational readiness, battery autonomy, and Wi-Fi range under real crop conditions. | September – October 2026 |
| Software Review | Verify cloud platform backend API, disease risk engine, and React dashboard UI. | September – October 2026 |

3.4.2 Sensor Calibration Procedures

Capacitive Soil Moisture Sensor v1.2:

Step 1 (Dry Baseline - 0% VWC): Measure probe suspended in dry ambient air at 25°C (ADC_dry ≈ 3200).

Step 2 (Saturated Baseline - 100% VWC): Submerge probe in distilled water up to the safe immersion line (ADC_wet ≈ 1450).

Conversion Formula: Soil Moisture (%) = [ (ADC_dry - ADC_raw) / (ADC_dry - ADC_wet) ] × 100% (bounded between 0% and 100%).

DS18B20 Digital Soil Temperature Probe:

Verify reading in an ice-water slurry (0.0°C ±0.1°C) and warm reference bath against a calibrated thermometer (±0.5°C tolerance).

DHT22 Ambient Humidity Sensor:

Enclose sensor in an airtight chamber over a saturated Sodium Chloride (NaCl) solution slurry (75.3% equilibrium RH at 25°C) to record calibration offset.

RS485 Leaf Wetness Sensor:

Confirm zero baseline output in dry air and verify wet status trigger under aerosol water misting.

3.4.3 Test Cases

Table 14: Component-Level Unit Test Cases

| Test Case ID | Target Component | Test Description | Expected Result | Requirement Satisfied |
| --- | --- | --- | --- | --- |
| TC-HW-01 | DHT22 Sensor | Verify ambient temperature and humidity measurement accuracy inside Stevenson screen. | Captures temperature (±0.5°C) and humidity (±3% RH) accurately. | FR-2, NFR-1 |
| TC-HW-02 | DS18B20 Probe | Test underground root-zone temperature collection at 10cm depth. | Captures soil temperature correctly over 1-Wire bus without data dropouts. | FR-2, NFR-1 |
| TC-HW-03 | Capacitive Moisture | Verify volumetric soil moisture response across dry, field capacity, and flooded soils. | Monotonic linear voltage output from 0% to 100% moisture. | FR-2, NFR-1 |
| TC-HW-04 | Leaf Wetness Sensor | Verify RS485 Modbus-RTU query and response over MAX485 transceiver. | Accurately registers wetness state and surface moisture percentage. | FR-2, NFR-6 |
| TC-HW-05 | MicroSD Module | Verify SPI-linked offline data logging when Wi-Fi connection is unavailable. | Telemetry records log sequentially to MicroSD card during network outages. | FR-3, NFR-1 |
| TC-HW-06 | Solar MPPT Charger | Verify LiFePO₄ charging current regulation and float voltage cutoff. | Regulates solar charging up to 1.1A; cuts off at 14.4V bulk limit. | NFR-1, NFR-5 |
| TC-HW-07 | Step-Down Bucks | Verify 5.0V and 3.3V DC rail stability across battery discharge range (10V–14.4V). | 5V rail maintains 5.0V ±0.1V; 3.3V rail maintains 3.3V ±0.05V. | NFR-1, NFR-5 |

Table 15: System Integration & Software Test Cases

| Test Case ID | Target Module | Test Description | Expected Result | Requirement Satisfied |
| --- | --- | --- | --- | --- |
| TC-SW-01 | User Authentication | Verify user login and role-based route protection. | Authorized users successfully access dashboard; unauthorized requests blocked. | FR-1, NFR-4 |
| TC-SW-02 | Sensor Monitoring | Verify real-time sensor data formatting and telemetry ingestion. | Sensor values correctly collected, processed, and displayed on live dashboard. | FR-2, FR-6 |
| TC-SW-03 | Disease-Risk Engine | Verify rule-based disease-risk calculation for Late Blight and Bacterial Wilt. | Correct disease-risk level (Low, Moderate, High) computed from thresholds. | FR-5, FR-7 |
| TC-SW-04 | Data Synchronization | Verify cloud synchronization and offline deduplication after network outage. | Data synchronized with cloud upon reconnection; zero duplicate records stored. | FR-4, NFR-1 |
| TC-SW-05 | Notification Module | Verify early warning visual alert generation. | Alert is generated and displayed whenever Moderate or High risk is detected. | FR-7 |
| TC-SW-06 | Dashboard Visualization | Verify dynamic time-series and tabular rendering. | Real-time and historical environmental data are correctly plotted. | FR-8, NFR-2 |

Table 16: Reliability, Range, and Autonomy Stress Test Cases

| Test Case ID | Category | Test Description & Methodology | Expected Result | Requirement Satisfied |
| --- | --- | --- | --- | --- |
| TC-REL-01 | 7-Day Field Uptime | Deploy prototype in open Solanaceae plot for 7 consecutive days (672 cycles). | Node operates continuously with ≥ 99.0% data completion rate in database. | NFR-1, NFR-5 |
| TC-REL-02 | Wi-Fi RSSI Range Decay | Measure ESP32 Wi-Fi RSSI (dBm) and Packet Delivery Ratio at 5m, 10m, 20m, 30m, 50m. | RSSI > -80 dBm and packet delivery ≥ 95% at distances ≤ 35 m Line-of-Sight. | NFR-6 |
| TC-REL-03 | Battery Autonomy Stress | Disconnect solar PV panel; operate node continuously on fully charged 12.8V battery. | System maintains continuous 15-minute polling for > 72 hours without shutdown. | NFR-5 |
| TC-REL-04 | Watchdog Hang Recovery | Force firmware into an intentional blocking infinite loop. | Hardware Watchdog Timer resets ESP32 within 5.0s; normal logging resumes. | NFR-1 |
| TC-REL-05 | Weatherproof Sealing | Subject IP66 enclosure to heavy water spray simulating tropical rain. | Zero water ingress or condensation inside electronics compartment. | NFR-5 |
| TC-UAT-01 | Stakeholder Usability | Conduct System Usability Scale (SUS) evaluation with 10 target farmers/technicians. | Achieves a mean SUS score ≥ 80.0 (Grade A usability). | NFR-3 |

3.4.4 Acceptance Criteria & Quality Metrics

Table 18: Quality Metrics Table (with Literature Benchmarks)

| Metric Category | Target Performance | Literature & Industry Grounding |
| --- | --- | --- |
| Sensor Measurement Accuracy | 90% – 95% | Supported by precision agriculture calibration studies (Cabia et al., 2025; Mane et al., 2024). |
| Communication Reliability | ≥ 95% Packet Delivery | Aligned with agricultural WSN standards in open terrain (Suryadevara et al., 2022; Tao et al., 2024). |
| Continuous Device Uptime | ≥ 99% Operational Uptime | Consistent with edge-processing agricultural monitoring benchmarks (Rachakonda & Stasiewicz, 2024). |
| Disease Rule Classification Accuracy | ≥ 95% Logical Accuracy | Grounded in plant pathology epidemiological models (Boulton et al., 2023; Silva et al., 2024). |
| Battery Autonomy (Zero Sunlight) | ≥ 3 Days (72 Hours) | Satisfies tropical agricultural power resilience standards for monsoon periods (Gao et al., 2023). |
| System Usability Scale (SUS) Score | ≥ 80.0 / 100 | Standard software engineering usability threshold for intuitive web tools (Turner, 2022). |

3.5 Implementation Plan

This section presents the implementation plan for the proposed SolanaWatch system. It identifies the internal and external environments in which the system will operate, discusses feasibility studies, and outlines deployment procedures.

3.5.1 Implementation Environments

Internal Environment

The internal environment consists of the hardware, software, researchers, and users directly involved in the operation and maintenance of the SolanaWatch system. These components work together to collect environmental data, analyze disease risk, and deliver timely notifications through the web-based monitoring platform.

The implementation of SolanaWatch is expected to improve the efficiency of disease monitoring by automating environmental data collection and analysis. Instead of relying solely on manual observation, users can continuously monitor field conditions through the web dashboard. The system also reduces the risk of human error in environmental monitoring while providing centralized storage of historical sensor data for future reference.

Within the development team, the implementation process encourages collaboration among hardware integration, embedded programming, backend development, and user interface design. Because the project follows the Prototyping Model, improvements identified during testing can be incorporated before the system's final deployment.

External Environment

The external environment refers to the agricultural setting where the SolanaWatch system will be deployed, including smallholder and small-scale farmers, agricultural extension technicians, environmental conditions, internet connectivity, and other external factors that may influence system performance.

The proposed system is expected to positively affect smallholder Solanaceae farmers by providing early warnings whenever environmental conditions become favorable for the development of late blight and bacterial wilt. Through timely notifications, farmers can perform preventive actions before visible disease symptoms appear, reducing potential crop losses and improving crop management practices.

Environmental factors such as rainfall, extreme temperatures, prolonged humidity, unstable internet connectivity, and power interruptions may influence the operation of the system. To minimize these effects, SolanaWatch incorporates local MicroSD edge logging, an autonomous solar-assisted LiFePO₄ battery subsystem, and automatic cloud synchronization once connectivity is restored. These features improve system reliability during field deployment.

3.5.2 Feasibility Studies

Technical Feasibility

The technical viability of SolanaWatch is supported by the selection of the ESP32 platform, which provides sufficient processing power, rich peripheral buses, and integrated wireless connectivity for real-time environmental monitoring. The software stack, utilizing Node.js for backend logic and Turso as a distributed cloud database, ensures low-latency data synchronization and high availability. Furthermore, the implementation of a local logging fail-safe via the MicroSD card module and a custom PCB shield provides a robust solution for preserving data integrity and electrical reliability in agricultural field environments.

Operational Feasibility

The proposed system is operationally feasible because it is designed to complement existing farming practices without requiring significant changes to daily routines. Once installed in the crop field, the IoT monitoring device continuously gathers environmental data and automatically uploads the collected information to the cloud.

Users interact with the system primarily through the web-based dashboard, where they can monitor environmental conditions, review historical records, and receive disease-risk notifications. Since the dashboard is accessible using standard web browsers on mobile phones or computers, no specialized software installation is required. The incorporation of automated data collection, cloud synchronization, and intuitive visualization allows farmers and technicians to utilize the system with minimal technical knowledge after a brief orientation.

Economic Feasibility

The proposed SolanaWatch system is considered economically feasible because it utilizes commercially available, low-cost IoT components. Based on the hardware bill of materials shown in Table 6, the hardware required to develop the prototype is approximately ₱7,208.00. Most of the software technologies used in the project, including Visual Studio Code, PlatformIO, React.js, Node.js, Turso libSQL, GitHub, and Vite, are available as free or open-source platforms, eliminating software licensing expenses. Although the initial investment is primarily attributed to the environmental sensors and solar power components, the system is expected to reduce crop losses caused by delayed disease detection, providing significant economic benefits to smallholder farmers through improved monitoring efficiency and timely preventive interventions.

3.5.3 Deployment Procedures

The deployment of the SolanaWatch system will be carried out after the successful completion of system testing and validation:

Sensor Calibration: Execute 2-point calibration on the capacitive soil moisture sensor and verify temperature/humidity reference baselines in the laboratory.

Mounting and Enclosure Installation: Mount the IP66 weatherproof enclosure and solar PV panel (angled toward true South) on a 1.5m galvanized steel field mast in a representative Solanaceae crop plot.

Sensor Placement: Install the DHT22 inside the Stevenson radiation shield at canopy height (1.0–1.2m), position the RS485 leaf wetness sensor in the crop foliage, and insert the DS18B20 and capacitive soil moisture probe into the root-zone soil at 10cm depth.

Network and Cloud Commissioning: Power on the system via the solar charge controller, establish the 2.4 GHz Wi-Fi connection with the local router, and verify device registration on the Turso cloud backend.

Operational Verification & Service Activation: Perform diagnostic sensor telemetry readings on the React web dashboard, simulate a network dropout to confirm local MicroSD logging, and activate the continuous 24/7 automated disease-risk surveillance loop.

SolanaWatch: Bibliography (APA 7th Edition)

Aquino, A. L., Bon, S. G., Guanlao, A. P., Magnaye, A. M. A., Sta. Cruz, F. C., & Sta. Cruz, P. C. (2024). Field assessment of fertilization, nursery, and crop management practices among tomato (Solanum lycopersicum L.) growers in the Ilocos Provinces, Philippines. The Philippine Agricultural Scientist, 107(4), 354–365.

Aubriot, X., & Knapp, S. (2022). A revision of the “spiny solanums” of Tropical Asia (Solanum, the Leptostemonum Clade, Solanaceae). PhytoKeys, 198, 1–270. https://doi.org/10.3897/phytokeys.198.79514

Aumentado, H. D., & Balendres, M. A. (2024). Diseases of eggplant (Solanum melongena L.) and sustainable management in Asia. Plant Pathology & Quarantine, 14(1), 98–117. https://doi.org/10.5943/ppq/14/1/9

Benameur, R., Dahane, A., Kechar, B., & Benyamina, A. E. H. (2024). An innovative smart and sustainable low-cost irrigation system for anomaly detection using deep learning. Sensors, 24(4), Article 1162. https://doi.org/10.3390/s24041162

Botero-Valencia, J. S., Mejia-Herrera, M., & Pearce, J. M. (2022). Low cost climate station for smart agriculture applications with photovoltaic energy and wireless communication. HardwareX, 12, Article e00296. https://doi.org/10.1016/j.ohx.2022.e00296

Boulton, A., et al. (2023). Predicting daily aerobiological risk level of potato late blight using C5.0 and random forest algorithms under field conditions. Plants, 12(9), Article 1837. https://doi.org/10.3390/plants12091837

Cabia, C. A., Sumaria, M. C., De Padua, E., & Leorna, N. (2025). Quantifying calibration strategies for capacitive soil-moisture sensors (V1.2 SKU: FA3003-1) in automated drip irrigation for upland, rainfed farms. Annals of Tropical Research, 47(2), 90–105. https://doi.org/10.32945/atr4727.2025

Caldwell, T. G., Cosh, M. H., Evett, S. R., Edwards, N., Hofman, H., Illston, B. G., Meyers, T. P., Skumanich, M., & Sutcliffe, K. (2022). In situ soil moisture sensors in undisturbed soils. Journal of Visualized Experiments, 189, Article e64498. https://doi.org/10.3791/64498

Didi, Z., & El Azami, I. (2022). IoT, comparative study between the use of Arduino Uno, ESP32, and Raspberry Pi in greenhouses. In Digital Technologies and Applications (pp. 718–726). Springer. https://doi.org/10.1007/978-3-031-02447-4_74

Faqir, Y., Qayoom, A., Erasmus, E., Schutte-Smith, M., & Visser, H. G. (2024). A review on the application of advanced soil and plant sensors in the agriculture sector. Computers and Electronics in Agriculture, 226, Article 109385. https://doi.org/10.1016/j.compag.2024.109385

Fathima, N., B, V. K. S., & Bagali, M. U. (2026). Smart precision agriculture using IoT sensing and machine learning analytics for farming in Mysuru District. International Journal of Electronics and Communication Engineering, 13(4), 265–276. https://doi.org/10.14445/23488549/ijece-v13i4p122

Gao, X., et al. (2023). Energy-efficient resource scheduling and computation offloading strategy for solar-powered agriculture WSN. Journal of Sensors, 2023, Article 7020104. https://doi.org/10.1155/2023/7020104

Idris, F., Latiff, A. A., Buntat, M. A., Lecthmanan, Y., & Berahim, Z. (2024). IoT-based fertigation system for agriculture. Bulletin of Electrical Engineering and Informatics, 13(3), 1574–1581. https://doi.org/10.11591/eei.v13i3.6829

Jafar, A., Bibi, N., Naqvi, R. A., Sadeghi-Niaraki, A., & Jeong, D. (2024). Revolutionizing agriculture with artificial intelligence: Plant disease detection methods, applications, and their limitations. Frontiers in Plant Science, 15, Article 1356260. https://doi.org/10.3389/fpls.2024.1356260

Jiang, G., Wei, Z., Xu, J., Chen, H., Shen, Q., & Friman, V. P. (2021). Soil moisture determines the incidence of bacterial wilt through altering soil microbial diversity and community structure. Soil Biology and Biochemistry, 155, Article 108157. https://doi.org/10.1016/j.soilbio.2021.108157

Mane, S., Das, N. N., Singh, G., Cosh, M. H., & Dong, Y. (2024). Advancements in dielectric soil moisture sensor calibration: A comprehensive review of methods and techniques. Computers and Electronics in Agriculture, 218, Article 108686. https://doi.org/10.1016/j.compag.2024.108686

Mastul, A.-R. H., Awae, A., Bara, Z. J., & Yaro, Y. (2023). The use of IoT on smart agriculture in the Philippines: A narrative review. Bincang Sains dan Teknologi (BST), 2(3), 98–107. https://doi.org/10.56741/bst.v2i03.416

Mazumdar, P., Singh, P., Kethiravan, D., Ramathani, I., & Ramakrishnan, N. (2021). Late blight in tomato: Insights into the pathogenesis of the aggressive pathogen Phytophthora infestans and future research priorities. Planta, 253(6), Article 119. https://doi.org/10.1007/s00425-021-03636-x

Miller, T., Mikiciuk, G., Durlik, I., Mikiciuk, M., Łobodzińska, A., & Śnieg, M. (2025). The IoT and AI in agriculture: The time is now—A systematic review of smart sensing technologies. Sensors, 25(12), Article 3583. https://doi.org/10.3390/s25123583

Mohd Khalid, N. K., Jamal, N., Mustafa, F., Zambri, N. A., & Abdullah, M. S. R. (2024). Solar power IoT based smart agriculture system using NodeMCU ESP32. Progress in Engineering Application and Technology, 5(1), 112–121.

Montzka, C., Cosh, M. H., Bayat, B., Al Bitar, A., Berg, A., Bindlish, R., Bogena, H. R., Bolton, J. D., Cabot, F., Caldwell, T., Chan, S., Colliander, A., Crow, W., Das, N., De Lannoy, G., Dorigo, W., Evett, S. R., Gruber, A., Hahn, S., ... Nickeson, J. (2020). Soil moisture product validation good practices protocol (Version 1.0). Committee on Earth Observation Satellites (CEOS) / NASA. https://doi.org/10.5067/DOC/CEOSWGCV/LPV/SM.001

Ndjuluwa, L. N. P., Adebisi, J. A., & Dayoub, M. (2023). Internet of Things for crop farming: A review of technologies and applications. Commodities, 2(4), 367–381. https://doi.org/10.3390/commodities2040021

Philippine Statistics Authority. (2026). Major vegetables and root crops quarterly bulletin. PSA Publications.

Rachakonda, L. (2022). ETS: A smart and enhanced topsoil health monitoring and control system at edge using IoT. In 2022 IEEE International Symposium on Smart Electronic Systems (iSES) (pp. 689–693). IEEE. https://doi.org/10.1109/ises54909.2022.00153

Rachakonda, L., & Stasiewicz, S. (2024). SanaSolo 2.0: Edge-based monitoring and management of soil fertility using IoT. In 2024 IEEE Computer Society Annual Symposium on VLSI (ISVLSI) (pp. 1–6). IEEE. https://doi.org/10.1109/vlsi-soc62099.2024.10767818

Silva, P. H. R., Johnson-Silva, W., Albuquerque, G. M. R., Oliveira, V. L. B., Santos, L. V. S., & Gonçalves, M. H. O. (2024). Exploring the competitive potential of Ralstonia pseudosolanacearum and Ralstonia solanacearum: Insights from a comparative adaptability study. Plant Pathology, 73(4), 898–914. https://doi.org/10.1111/ppa.13848

Song, W., Li, X., Zhang, J., Huang, J., Wang, J., Feng, W., Guo, Y., & Ren, L. (2026). Soil sensors in smart agriculture: Multi-type monitoring technologies and ecological development pathways. Agriculture, 16(3), Article 359. https://doi.org/10.3390/agriculture16030359

Songara, J. C., & Patel, J. N. (2022). Calibration and comparison of various sensors for soil moisture measurement. Measurement, 197, Article 111301. https://doi.org/10.1016/j.measurement.2022.111301

Subedi, N., Cowell, T., Cope-Arguello, M., Paul, P., Cellier, G., Bkayrat, H., Bonagura, N., Cadatal, A., Chen, R., Enriquez, A., Parasar, R., Repetto, L., Hernandez Rivas, A., Shahbaz, M., White, K., Lowe-Power, T. M., & Miller, S. A. (2024). Characterization of Ralstonia pseudosolanacearum diversity and screening tomato, pepper, and eggplant resistance to manage bacterial wilt in South Asia. PhytoFrontiers, 4(2), 180–195. https://doi.org/10.1094/PHYTOFR-10-23-0136-R

Suryadevara, N. K., George, B., & Kumar, K. (2022). Design and development of an IoT-enabled sensor node for agricultural and modelling applications. In Sensing Technology: Proceedings of ICST 2022 (pp. 215–228). Springer. https://doi.org/10.1007/978-3-031-29807-3_18

Tao, X., Butcher, J., Silvestri, S., & Esposito, F. (2024). iCrop: Enabling high-precision crop disease detection via LoRa technology. In 2024 33rd International Conference on Computer Communications and Networks (ICCCN) (pp. 1–9). IEEE. https://doi.org/10.1109/icccn61486.2024.10637527

Turner, P. (2022, June 6). The value of user acceptance testing in mission-critical applications. F2 Strategy Insights. https://f2strategy.com/insight/value-of-user-acceptance-testing

University of Florida IFAS Extension. (n.d.). Late blight on potato and tomato (Plant Pathology Fact Sheet PP-13). University of Florida.

Yesankar, P. R., Bandre, P., Verma, P., Gudadhe, A. G., Gourshettiwar, P., & Puri, C. (2024). A review on the role of IoT in smart agriculture with reference to efficiency, sustainability and precision farming. In 2024 International Conference on Emerging Smart Computing and Informatics (ESCI) (pp. 533–537). IEEE. https://doi.org/10.1109/icesc60852.2024.10689999